# MSUkaIP — finishing plan (deadline: Monday)

Today is Thursday 6 August 2026. Four working days.

The plan is ordered by what blocks what, not by what is easiest. One thing on this list depends on other people, so it starts today and everything else fills in around it.

## The one blocker: you have no evaluation data

The survey_responses table holds 124 rows and every one was generated by the automated test suite (smoke_1786022792631, PW Feedback 1786022722761).

Chapter 4 is the analysis of that data. Without real respondents there is nothing to compute, and inventing numbers is the one mistake that cannot be recovered from in a defense.

So collection starts today and runs in the background all week.

## Thursday (today)

### 1. Clear the test rows — 2 minutes

Do this before anyone submits, or real responses land among 124 fakes with no way to tell them apart.

`` cd msuka-ip-v7 node scripts/backup.js          # snapshot first node scripts/clean-test-data.js ``

Confirm: survey_responses should read 0.

### 2. Open collection — the rest of the week

- Start the server: node server.js

- Share https://<your-lan-ip>:3443/feedback.html on the CICS wifi

- Target 20–30. If you can only reach 10–15, that is still a legitimate evaluation — it is declared as a limitation in Chapter 5, not hidden.

Ask respondents to fill the Section E comment box. Chapter 4 quotes those, and a paper with real quotes reads very differently from one with only means.

### 3. Do NOT run the test suite again until collection closes

Three specs submit survey responses, not one — api.spec.js, feedback-form.spec.js and smoke.spec.js. A full run adds roughly a dozen synthetic rows, and they are indistinguishable from real ones in the dashboard until you look at the names.

If you must run tests, run node scripts/clean-test-data.js immediately afterwards — but that also deletes any genuine responses collected up to that point, so collect a second batch after. Simplest: leave the tests alone until Saturday, run them once, clean, and record the number.

### 4. Meanwhile — paper revisions to Chapters 1–3

MSUkaIP_Paper_Revisions (1).docx already lists seven specific edits. Work through them in order; they are all mechanical find-and-replace:

1. §1.3 Specific Objective 3 — rewrite

2. §1.4 Scope — replace the paragraph

3. §2.1.3.4 — new section on RA 10173

4. §3.1.2 Functional Requirements — revise 2 rows, add 3, replace the Security row

5. §3.2.5 Architectural Design — replace items C, D, E (WebRTC / SQLite / in-memory state)

6. §3.3.1 Software Specification — replace tables A, B, C, F; add the HTTPS row to D

7. Keep the §7 justifications for the oral defense

## Friday

### 5. LAN smoke test — the last system deliverable

DEPLOYMENT.md §7. This is the item PROGRESS.md has flagged for weeks, and the only one that needs hardware you do not have at your desk.

- Server on the college wifi, https://<ip>:3443

- A second device joins, registers, gets approved

- Send a text, an image, a file, a push-to-talk voice message

- Place a 1:1 voice call between two devices and confirm audio both ways

- Screenshot everything — these become Chapter 4 figures

If ICE stalls on checking, both devices must be on the same /24. There is no STUN by design.

### 6. Chapter 4 skeleton

Build every table and heading now, with the numbers left blank. When the data closes on Saturday the chapter fills in rather than being written from scratch.

## Saturday

### 7. Close collection, export, analyse

- Admin → Feedback → Export CSV

- The export now includes the notes column

- The dashboard shows the overall weighted mean, per-section means, and how many respondents left a comment

### 8. Write Chapter 4 from the real numbers

Structure that follows from what the system actually produces:

- Respondent profile — count, by type, by device (all in the CSV)

- Section A–D weighted means, each with its Likert interpretation

- Overall weighted mean

- Qualitative findings — grouped themes from the comments, with direct quotes

- System testing results — Playwright pass counts, ESLint clean, the security tests (IDOR, XSS, SQL injection, rate limiting, traversal)

### 9. Re-run the full test suite and record the number

`` npx playwright test ``

Record the pass count and the date. Note the known Firefox feedback-form flake so the number is reproducible rather than surprising. Then clean the test data one final time if it touched the survey table.

## Sunday

### 10. Chapter 5 — Summary, Conclusions, Recommendations

Follows from Chapters 1–3 and the system, not from the survey means, so it can be drafted before the data is perfect.

- Summary of findings

- Conclusions, mapped one per specific objective (see below)

- Recommendations — future work: STUN/TURN for off-LAN use, multi-server with a shared cache, video calls, mobile app

- Limitations — sample size, single-LAN deployment, encryption at rest is not end-to-end

### 11. Objective coverage check — the "100%" question

For each specific objective, write one line naming the evidence:

| Objective | Evidence to cite |
| --- | --- |
| Real-time messaging | Playwright group 3; Global Chat + private + group |
| File and image sharing | Playwright group 4; AES-256-GCM at rest; 5MB cap |
| Voice communication | WebRTC 1:1 call; LAN smoke test screenshots |
| CICS network integration | institutional email gate; admin approval; audit logs |
| Security / RA 10173 | bcrypt 12, AES-256-GCM, rate limiting, token revocation, IDOR + XSS fixes |
| Evaluation | Likert survey, N respondents, overall weighted mean |

If any row has no evidence, that is the gap to close first — not the prose.

### 12. Full read-through

Check the paper against the guidelines PDF for format: margins, font, spacing, caption style, reference format, table numbering. I could not read that PDF — its font encoding defeated text extraction — so this check is yours.

## Monday

### 13. Final pass and submit

- Chapter 4 numbers match the CSV exactly — re-check every figure

- Every table and figure is numbered and referenced in the text

- References complete, including RA 10173

- DEFENSE.md §9b for the security questions; §7 for the stack-change justifications

## What is already done

Nothing on the system side is outstanding except the smoke test.

- All features built and working

- ~220 Playwright tests passing, ESLint clean

- Security: IDOR fixed and proven, stored XSS fixed, SQL injection blocked, rate limiting, session revocation, audit logging, encryption at rest

- Admin dashboard: overview with selectable metrics, filterable audit log, broadcast, group management, backup, login history

- Feedback form with the comment box, CSV export including comments

- Docs current: PROGRESS.md, DECISIONS.md, DESIGN.md, DEBUGGING.md, DEFENSE.md, DEPLOYMENT.md

## If you fall behind

Cut in this order:

1. Do not cut the smoke test or data collection — they are the deliverables

2. Cut Chapter 4's qualitative theming; report the means and quote 3–4 comments

3. Cut recommendation detail in Chapter 5 to a bulleted list

4. Cut nothing from the objective-coverage table — that is what "100% of objectives" is judged on